HAIROTIC.NG

10-PHASE AI BUILD ROADMAP

Version 1.0  •  Prepared by Miracle  •  Status: Draft

A phase-by-phase execution plan for building all 21 screens with an AI coding agent.

# How to Use This Document

This roadmap breaks Hairotic.ng's full build — 21 documented screens across 8 composable modules — into 10 sequential phases, each sized to be a coherent unit of work for an AI coding agent (e.g. Claude Code) working alongside a human reviewer.

Each phase lists its goal, the specific screens/modules it delivers, the key technical tasks, and a "Done when" line — a concrete, testable definition of completion pulled directly from the PRD's acceptance criteria and non-negotiable business rules.

## Ground Rules for Every Phase

- Don't let the agent skip ahead. Should Have and Could Have screens do not start until every Must Have acceptance criterion in the current and prior phases passes.

- Feed the agent the PRD's acceptance criteria verbatim per screen — they are written to function as literal test checklists, not general guidance.

- Every screen in this roadmap is a discrete, testable unit — a phase is not "done" until each of its screens independently satisfies its own acceptance criteria, not just when the phase "feels" finished.

- Phases 4 and 5 (Checkout and Payments) deserve the most human review of any phase — stock-locking and payment-webhook verification are the two places a subtle bug becomes real financial loss.

Package manager note: this roadmap assumes npm for consistency with the monorepo's lockfile strategy. Swap to yarn or pnpm by updating the CI workflow and Vercel/Render build commands — no structural changes needed.

# Reference: All 21 Screens by Priority

Pulled directly from the PRD (Section 8). Must Have ships first; Should Have next; Could Have is post-MVP only.

## Must Have (MVP)

| # | Screen | Module |
| --- | --- | --- |
| 1 | Landing Page (Home) | Catalog / Marketing |
| 2 | Shop (Product Listing) | Catalog |
| 3 | Collections | Catalog |
| 4 | Product Page (PDP) | Catalog |
| 6 | Cart | Checkout |
| 7 | Checkout | Checkout |
| 8 | Payment | Payments |
| 10 | Order Tracking | Checkout / Notifications |
| 12 | Contact | Marketing / Support |
| 14 | FAQ | Marketing / Support |
| 15 | Admin Login | Administration |
| 16 | Admin Dashboard | Administration |
| 17 | Product Management | Administration / Catalog |
| 18 | Inventory | Administration / Catalog |
| 19 | Orders (Admin) | Administration / Checkout |

## Should Have (MVP)

| # | Screen | Module |
| --- | --- | --- |
| 5 | Wishlist | Customer |
| 9 | Customer Dashboard | Customer |
| 11 | Reviews | Catalog / Customer |
| 20 | Analytics (Admin) | Administration / Analytics |
| 21 | Customer Management (Admin) | Administration / Customer |

## Could Have (Post-MVP)

| # | Screen | Module |
| --- | --- | --- |
| 13 | Blog | Marketing |

# Phase 1 — Foundation & Infrastructure

Goal: A deployable skeleton exists before any feature code is written.

Screens/Modules: None yet — infrastructure only

- Initialize the monorepo (frontend/, backend/, docs/) with branch protection on main

- Scaffold Next.js 14 (App Router) frontend and NestJS backend, both in TypeScript strict mode

- Write the full Prisma schema (users, products, variants, orders, payments, audit_logs, etc.) and run the initial migration against a Neon dev branch

- Provision Upstash Redis, Cloudinary, and Cloudflare DNS

- Stand up the GitHub Actions pipeline: lint → type-check → test → Prisma migration dry-run on PR; deploy to Vercel/Render on merge to main

Done when: an empty but connected frontend and backend deploy successfully to Vercel and Render, both hitting a real Neon database, entirely through CI.

# Phase 2 — Auth & RBAC

Goal: Identity and permissions exist before anything that depends on "who is this" gets built.

Screens/Modules: Admin Login (#15)

- Build the auth/ module: register, login, refresh, logout, MFA

- JWT access + refresh tokens issued as httpOnly, Secure, SameSite=Strict cookies

- bcrypt password hashing at cost factor ≥12

- RBAC guards enforced at the NestJS controller level — never only hidden in the UI

- Build the Admin Login screen with mandatory MFA for all admin/staff accounts

Done when: a customer and an admin can both register and log in, sessions refresh silently on expiry, and a test RBAC-guarded route correctly blocks a customer from an admin-only endpoint.

# Phase 3 — Catalog & Core Browse Screens

Goal: The full customer-facing browsing experience is live — nothing sells yet, but everything is visible and discoverable.

Screens/Modules: Landing (#1), Shop (#2), Collections (#3), Product Page (#4)

- Build the catalog/ module: products, variants, categories, collections, search and filtering

- Filters combine correctly (e.g. texture=curly AND length=18-20in) and are reflected in the URL as query params for shareability

- Out-of-stock products remain visible with a status badge, never silently hidden

- Next.js ISR with 5-minute revalidation for bestseller/promo blocks; Cloudinary responsive images (WebP/AVIF)

- Skeleton loaders on slow connections — never a blank white screen

Done when: every acceptance criterion listed under these 4 screens in the PRD passes, including the empty-catalog and slow-connection edge cases.

# Phase 4 — Cart & Checkout

Goal: A customer can go from "I want this" to a created order — payment comes next.

Screens/Modules: Cart (#6), Checkout (#7)

- Build the cart/ module: guest carts in Redis (session-keyed), account carts in Postgres (customer-keyed)

- Server-side re-validation of price and stock at checkout submission — client-submitted prices are never trusted

- Order created in pending_payment status inside a database transaction, with a short-TTL Redis stock hold

- Guest checkout always remains possible — account creation is optional at every step, never mandatory

Done when: a full guest checkout and a full logged-in checkout both produce a pending_payment order with totals recomputed server-side, matching the source-of-truth catalog pricing.

# Phase 5 — Payments

Goal: Money moves — safely, and only when actually confirmed.

Screens/Modules: Payment (#8)

- Build the payments/ module: Paystack transaction init, signed webhook handler, verify-transaction as a second confirmation

- An order becomes paid only after webhook signature verification succeeds and the verify-API confirms it — never on client-side redirect alone

- Stock decrement uses SELECT ... FOR UPDATE row-level locking to prevent overselling under concurrent checkouts

- Idempotency-Key header required on checkout and payment endpoints to prevent duplicate processing on retry

- Scheduled reconciliation job re-verifies any order stuck in pending_payment for more than 10 minutes

Done when: a real Paystack test-mode payment flows end-to-end to a paid order, and a simulated concurrent last-unit purchase does not oversell — this requires an actual concurrency test, not just manual click-through.

# Phase 6 — Notifications & Order Tracking

Goal: The customer knows what's happening after they pay.

Screens/Modules: Order Tracking (#10)

- Build the notifications/ module (Resend) and whatsapp/ module (Meta WhatsApp Cloud API)

- order_status_history is append-only and is the single source of truth for both admin and customer-facing tracking

- Order confirmation triggers email and WhatsApp notification in parallel on payment success

- Order Tracking screen supports both logged-in lookup and guest lookup via order number + email/phone

Done when: a paid order triggers both notification channels, and both a logged-in customer and a guest can independently look up live order status.

# Phase 7 — Admin Back-Office Core

Goal: Someone can actually run the store day-to-day.

Screens/Modules: Admin Dashboard (#16), Product Management (#17), Inventory (#18), Orders Admin (#19)

- Every admin mutation writes to audit_logs (actor, action, entity, before/after)

- Admin Orders screen includes the refund flow via Paystack's refund API

- Inventory adjustments require a reason code

- RBAC scoping applied per role (Admin, Catalog Manager, Support Staff) at the controller level

Done when: an admin can create/edit a product, adjust stock with a logged reason, and move an order through Processing → Shipped → Delivered, with every step both audit-logged and reflected on the customer's Order Tracking screen.

# Phase 8 — Trust & Retention Features

Goal: The Should Have layer that drives repeat purchases and credibility.

Screens/Modules: Wishlist (#5), Customer Dashboard (#9), Reviews (#11), Contact (#12), FAQ (#14)

- Reviews enforce verified-purchase status, tied to a matching delivered order_id — not just a logged-in account

- Review submission and the Contact form are both rate-limited via Upstash Redis

- Wishlist and Customer Dashboard persist correctly across sessions and devices

Done when: only customers with a matching delivered order can leave a verified review, and wishlist/dashboard state persists correctly across logout/login cycles.

# Phase 9 — Admin Analytics & Customer Management

Goal: Visibility into the business, not just the ability to run it.

Screens/Modules: Analytics Admin (#20), Customer Management Admin (#21)

- Wire up the first-party Postgres event log powering the funnel (page_view, cta_click, banner_click, bestseller_click, and the per-screen events defined in the PRD)

- Admin Analytics surfaces summary, funnel, and export views

- Admin Customer Management supports per-customer notes and order history lookup

Done when: the analytics dashboard reflects real events generated by an actual walkthrough of Phases 3–8, not mock or seeded data.

# Phase 10 — Hardening, Growth & Launch

Goal: Ship it responsibly.

Screens/Modules: Blog (#13, Post-MVP) + full-platform hardening

- Build the Blog screen — only after every Must Have and Should Have acceptance criterion across Phases 1–9 passes

- Full OWASP Top 10 review against the Security Suite checklist

- Load-test the checkout/payment flow specifically for race conditions — repeated concurrent last-unit-purchase testing under real load, not just the single test from Phase 5

- Configure Sentry and UptimeRobot end-to-end and confirm alerting actually fires, not just that it's configured

- Run a documented backup/restore drill against Neon's point-in-time recovery

Done when: every KPI-tracking mechanism (conversion funnel, uptime monitor, Web Vitals) is live and verified, and the restore drill has actually been executed once — not just documented as a plan.